|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Week #** | **Moving Date** | **Department / College** | **Current Location** | **New Location** |
| **GROUP A** |  |  |  |  |
| Week 1 | Friday, May 3 | COM | Vacates MEC-1 | --- |
| Week 2 | Monday, May 13 | UED | 1450 Midway | MEC-1 |
| Week 3 | Monday, May 20 | CCSPA | SJH STE 200 | 1450 Midway STE 100A, 100B and 147 |
| Week 4 | Tuesday, May 28 | CWA  Cody C. | EPP STE 205 & 207  FH 137 | SJH STE 200  SJH STE 200 |
| **GROUP B** |  |  |  |  |
| Week 5 | Monday, June 3 | DARS | EPP STE 210 | EPP STE 207 (Temporary space) |
| Week 6 | Monday, June 17 | DARS  Registrar  Sign Language Interpreters | EPP STE 207  FH STE 139  1450 Midway O | 1450 Midway STE 375  1450 Midway STE 375  1450 Midway STE 375 |
| Week 7 | Monday, June 24 | Admissions | FH STE 142 | FH STE 139 & Gateway (Temp space) |
| Week 8 | Monday, July 22 | Advancement | FH STE 219 | FH STE 142 |
| Week 8 | Monday, July 22 | COS Advisors  Kathy Montz | SEC STE 200  SEC 226 | SEC 124, 126 & 128 (Temp)  SEC 208.1 |
| **GROUP C** |  |  |  |  |
| Week 9 | Wednesday, July 24 | Math | SJH STE 300 &  SJH 204 | FH STE 219  SEC STE 200 |
| Week 9 | Tuesday, July 30 | Social Sciences  CLA Dean’s Office | SJH Expansion  SJH STE 300 | SJH STE 300 |
| Week 10 | Monday, August 5 | Marketing | FH STE 219 | SJH Expansion |
| Week 11 | Wednesday, August 7 | COS Dean’s Suite | SEC STE 300 | FH STE 219 |
| Week 11 | Monday, August 12 | Computer Science | NM L110 | FH STE 219, SEC STE 300 |
| Week 12 | Wednesday, August 14 | IT | NM L105 | Expands to NM L110 |
| Anticipated completion date:  9/1/19\* | Upon completion of construction | Psychology Lab | NM L202 | 1450 Midway 370AA |
| Anticipated completion date: 9/15/19\* | Upon completion of construction | Nursing | SJH STE 100 | NM Suite L202 |
| Anticipated completion date: 9/1/19\* | Upon completion of phase 1 construction | COS Advisors | SEC 124, 126 & 128 | SEC First Level |
| Anticipated completion date: 10/1/19\* | Upon completion of phase 2 construction | Admissions | FH 139 & Gateway | FH 139 |

\*Subject to change

rev. 6/25/19